## Slide 1: Campus Master Plan Faculty Senate February 28, 2023
1
CAMPUS MASTER PLAN (CMP) Progress
April Smucker - Assoc VP Planning, Construction and Campus Operations

## Slide 2
2
CAMPUS MASTER PLAN (CMP)
A campus plan is an incredible tool that provides the campus community an opportunity to re-examine campus improvements every 10 to 20 years. We assess and recommend improvements to academic life, sustainability, campus life, infrastructure, mobility, and open space to prioritize near and long-term campus project improvements. The Campus Master plan is an extension of the Forward: BGSU Strategic Plan and will guide the physical development of our campus. The campus plan provides a clear, flexible, and implementable framework that is bold, visionary, and adaptable without compromising core University values and principles. Our campus plan will not only be both a vision for facility investment for the entire campus, but also a focused transformation for the STEM corridor.

## Slide 3: MASTER PLAN 1.0 RE-CAP
Studies & Planning
Implementation (moves, Design, Construction, Demo, etc.)
2007 2008 2009 2010 2012 2013 2014 2015 2016 2017 2018 2019 2020
Academic Core
Moseley Hall
University Hall
Hanna Hall
South Hall
New College of Business Administration
New Performing Arts Center
Academic Core Renovations
Remediation/Modernization
Classroom Readiness
Site Improvements
Enabling Projects
Demolitions
College of Health and Human Services
* Consolidation of Architecture Program
3
Campus Master Plan
Other Campus Developments
* Science strategy
* Library
McDonald Residence Hall renovation
Stadium Repair
Ice Arena
New Dining Facilities
Student Athlete Academic Center
Campus Infrastructure
Energy Conservation
* Exterior Improvements
BTSU expansion
BCI
Aviation Facility – North Star
Greek Housing
Residence Halls – next phase
Student Recreation Center
Student Health Center
Critical
for
recruitment
and
retention
Planning & Enabling Moves
* not completed in MP 1.0

## Slide 4: CAMPUS MASTER PLAN (CMP)
Studies & Planning
Implementation (Design, Construction, Demo, etc.)
2021 2022 2023 2024 2025 2026 2027 2028 2029 2030 2031 2032 2033
Academic Core
STEM Corridor Strategy
Fine Arts
Academic Core Renovations
Technology Engineering Innovation Center (Technology Building Replacement)
Critical MEP Infrastructure Rehabilitation & Sustainability
Site Improvements
Enabling Projects
Demolitions
4
Campus Master Plan 2022
Other Campus Developments
Jerome Library
Slater Ice Arena
Exterior Improvements
Campus Infrastructure
Enabling Moves
Sub-Master Plans
Dining Services
Firelands Campus
Residence Life
ITS Infrastructure
Athletics

## Slide 5: CAMPUS & COMMUNITY CONNECTIVITY
5
CAMPUS MASTER PLAN (CMP)
Initiative #16: We will continue our sustainability efforts across our campuses and develop a master plan for our physical facilities, while considering the implications of COVID-19 on future teaching, research and outreach needs.
Objective IV:
Supporting Public Good Through Efficient and Effective Processes, Structures and Technologies

## Slide 6: CAMPUS MASTER PLAN (CMP) Progress
6
This Photo by Unknown Author is licensed under CC BY
Select consultant
Assemble Data
Determine desired Outcomes
Finalize Guiding Principles
Develop Process & Schedule
Align Physical plan with “Forward” Strategic Plan
Establish CMP Program including deferred maintenance needs
Discover & Analyze
Programming
Explore
Pre-planning
Refine & Document
CMP Alternatives
Align with Infrastructure Plan
Develop CMP Draft document
Develop Implementation Details
Finalize Deferred Maintenance and Infrastructure Plans
Fall Semester 2022
Spring/Fall Semester 2023
Spring Semester 2024
Analyze existing data/reports
Existing Condition Assessment
Space use analysis
Identify Committees
Where are we?

## Slide 7: CAMPUS MASTER PLAN (CMP) Progress
7
This Photo by Unknown Author is licensed under CC BY

## Slide 8: CAMPUS MASTER PLAN (CMP)
Questions?
8